PROJECT WORK PLAN

Fairness-Aware Audit of Football Transfer Valuation Model

Incorporating Multi-Attribute Fairness Metrics into a Random Forest Classifier

Project Overview • Audit an existing football transfer valuation solution built on a Random Forest model optimized solely for accuracy. • Datasets: Top 250 transfers (2000–2018) and FIFA video game player attributes. • Goal: Extend the solution to incorporate and evaluate fairness across multiple sensitive attributes and their combinations. • Fairness attributes: Age, League, Nationality, Contract Length, Position Buckets, Season.

# 1. Project Summary

| Phase | Title | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Audit & Baseline Assessment | 1–2 weeks | Audit report, baseline metrics |
| Phase 2 | Data Preparation & Feature Engineering | 1–2 weeks | Cleaned datasets, encoded features |
| Phase 3 | Fairness Metric Framework Design | 1 week | Metric selection doc, group definitions |
| Phase 4 | Model Re-training & Fairness Integration | 2 weeks | Fairness-aware model variants |
| Phase 5 | Intersectional Fairness Analysis | 1–2 weeks | Combination analysis, heatmaps |
| Phase 6 | Mitigation & Iteration | 1–2 weeks | Mitigated models, comparison report |
| Phase 7 | Final Reporting & Recommendations | 1 week | Final report, presentation |

# 2. Phase Descriptions

## Phase 1: Audit & Baseline Assessment

Objective: Understand the existing solution in full before any modifications are introduced.

- Code Review: Review the existing Random Forest implementation — code structure, preprocessing steps, feature selection, and hyperparameter choices.

- Evaluation Review: Document the current evaluation methodology (train/test split, cross-validation, metrics used).

- Baseline Metrics: Record baseline performance: accuracy, precision, recall, F1-score, and AUC-ROC.

- Gap Analysis: Identify gaps in fairness consideration and any proxy variables that may encode sensitive attributes.

- Data Inventory: Map all features present in both datasets (transfer data + FIFA attributes) and confirm data quality.

Key Deliverable • Written audit report documenting current model behavior, architecture, and identified fairness gaps. • Baseline performance scorecard across standard ML metrics.

## Phase 2: Data Preparation & Feature Engineering

Objective: Prepare both datasets for fairness analysis, engineering and encoding all relevant sensitive attributes.

- Dataset Merge: Merge the top-250 transfer dataset with FIFA player attributes on player identifier.

- Data Cleaning: Handle missing values, outliers, and inconsistencies across both data sources.

- Position Buckets: Define and encode position buckets (e.g., Goalkeeper, Defender, Midfielder, Forward).

- Age Grouping: Bin age into meaningful groups (e.g., Under 21, 21–25, 26–30, 30+).

- Nationality & League: Encode nationality and league as categorical fairness attributes, with consideration of group size to avoid sparse subgroups.

- Contract Length: Derive contract length buckets (e.g., short ≤1yr, medium 2–3yr, long ≥4yr).

- Season: Extract and label season as a temporal fairness variable to detect year-over-year disparities.

Key Deliverable • Cleaned, merged dataset with all sensitive attributes encoded and documented. • Feature engineering spec sheet describing all transformations applied.

## Phase 3: Fairness Metric Framework Design

Objective: Select and define the fairness metrics to evaluate across individual and combined attributes.

| Fairness Attribute | Description | Metrics to Apply |
| --- | --- | --- |
| Age | Grouped into life-stage buckets | Demographic parity, equalized odds |
| League | Top leagues vs. lower-tier leagues | Calibration by group, disparate impact |
| Nationality | Country / confederation groupings | Demographic parity, individual fairness |
| Contract Length | Short / medium / long contracts | Equal opportunity, predictive parity |
| Position Buckets | GK / DEF / MID / FWD | Equalized odds, confusion matrix by group |
| Season | Year of transfer (2000–2018) | Temporal drift in fairness metrics |
| Intersectional | All pairwise/multi-attribute combinations | Subgroup fairness, slice analysis |

Metrics to implement:

- Demographic Parity: Positive prediction rate equal across groups.

- Equalized Odds: Equal TPR and FPR across groups.

- Equal Opportunity: Equal TPR across groups.

- Disparate Impact Ratio: Ratio of positive rates between protected and reference group (threshold: 0.8 rule).

- Predictive Parity / Calibration: Predicted probability accuracy consistent across groups.

Key Deliverable • Fairness metric selection document with definitions, thresholds, and justification for each. • Subgroup definition register for all single and intersectional attribute combinations.

## Phase 4: Model Re-training & Fairness Integration

Objective: Re-train the Random Forest model with fairness-aware techniques and evaluate performance-fairness trade-offs.

- Baseline with Fairness Logging: Re-run the baseline model with fairness metric logging added across all sensitive attribute groups.

- Pre-processing Interventions: Apply reweighing or resampling pre-processing techniques to reduce bias in training data.

- In-processing Approaches: Explore in-processing approaches: fairness-constrained optimization using libraries such as Fairlearn or AIF360.

- Dual-Objective Evaluation: Evaluate all model variants on both accuracy and fairness metrics simultaneously.

- Trade-off Visualization: Produce Pareto frontier plots showing accuracy vs. fairness trade-offs for each sensitive attribute.

Key Deliverable • Suite of fairness-aware model variants (pre-processing, in-processing, baseline). • Comparison table: accuracy metrics vs. fairness metrics for each variant and each sensitive attribute.

## Phase 5: Intersectional Fairness Analysis

Objective: Systematically analyze fairness across all combinations of the six sensitive attributes.

- Pairwise Combinations: Define subgroup logic for all pairwise combinations (e.g., Age × League, Nationality × Position, Season × League).

- Higher-Order Combinations: Extend analysis to three-way and higher combinations where subgroup sample sizes permit reliable estimation.

- Sample Size Thresholds: Flag subgroups with insufficient sample sizes and apply appropriate caution or exclusion criteria.

- Heatmap Visualization: Generate a fairness heatmap matrix across all single and pairwise attributes for each metric.

- Vulnerability Identification: Identify the most vulnerable subgroup combinations — those with the greatest deviation from fairness thresholds.

Key Deliverable • Intersectional fairness heatmaps and subgroup analysis tables. • Ranked list of highest-risk attribute combinations with supporting statistical evidence.

## Phase 6: Mitigation & Iteration

Objective: Apply targeted mitigation strategies to the most problematic fairness violations identified in Phase 5.

- Threshold Calibration: Apply post-processing calibration (e.g., threshold adjustment by group) to reduce disparities without full retraining.

- Targeted Resampling: For severe intersectional violations, explore targeted resampling or synthetic data augmentation for underrepresented subgroups.

- Re-evaluation: Re-evaluate all mitigation variants on both accuracy and full fairness metric suite.

- Cost Analysis: Document accuracy costs incurred by each mitigation strategy and assess acceptability.

Key Deliverable • Mitigated model variants with before/after fairness and accuracy metrics. • Mitigation strategy comparison report with recommended configuration.

## Phase 7: Final Reporting & Recommendations

Objective: Synthesize all findings into a comprehensive audit report with actionable recommendations.

- Executive summary of fairness audit findings for non-technical stakeholders.

- Full technical report: methodology, metrics, model variants, intersectional results, mitigation outcomes.

- Clear recommendation on the preferred model configuration balancing accuracy and fairness.

- Limitations section: data constraints (sample sizes, historical data bias), generalizability caveats.

- Suggested future work: additional data collection, monitoring fairness post-deployment, expanding to regression framing for continuous transfer value.

Key Deliverable • Final audit report (technical and executive summary versions). • Presentation deck summarizing findings and recommendations. • Code repository with reproducible pipeline from raw data to fairness-evaluated model.

# 3. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Small subgroup sizes in intersectional analysis | Unreliable metric estimates, false signals | Set minimum n threshold; exclude or flag small subgroups |
| Accuracy-fairness trade-off is unacceptable to stakeholders | Rejection of fairness-aware model | Present Pareto frontier; engage stakeholders early on acceptable thresholds |
| FIFA attributes are a proxy, not real-world scouting data | Model performance may not generalize | Document limitation prominently; consider sensitivity analysis excluding FIFA features |
| Historical transfer data encodes existing market biases | Fairness mitigations are insufficient without new data | Clearly scope audit to model behavior, not market reform; flag structural bias |

# 4. Recommended Tools & Libraries

| Category | Tool / Library | Purpose |
| --- | --- | --- |
| ML Framework | scikit-learn | Random Forest model, preprocessing, evaluation |
| Fairness Toolkit | Fairlearn | Fairness metrics, mitigation, ThresholdOptimizer |
| Fairness Toolkit | AIF360 (IBM) | Additional bias detection and mitigation algorithms |
| Data Handling | pandas, numpy | Data merging, cleaning, feature engineering |
| Visualization | matplotlib, seaborn | Fairness heatmaps, Pareto plots, confusion matrices |
| Statistical Analysis | scipy, statsmodels | Significance testing on metric differences across groups |
| Reporting | Jupyter Notebooks | Reproducible, documented analysis pipeline |